PRIME STUDIOS

F-Stats-1 Fix Plan

CharacterState Sequelize Model Creation + Raw-SQL Consolidation

Version 1.0

May 14, 2026

Author: JustAWomanInHerPrime (JAWIHP) / Evoni

PREDECESSOR: F-App-1 (closed 2026-05-14, commit 67c3a8e on main)

SUCCESSOR: F-Sec-3 (character_key drift sweep, blocked on F-Stats-1)

# §1 Executive Summary

The character_state table is the only one of the five F-App-1 tables that does not have a Sequelize model wrapping it. Reads and writes against this table happen via raw sequelize.query() calls scattered across 19 files in src/ (~66 individual references). This violates the consolidation pattern the other four tables follow.

F-Stats-1 creates the CharacterState Sequelize model and consolidates raw-SQL access into model calls in three phases:

- Phase A — Model creation and registry wiring (low risk, isolated change)

- Phase B — Read-call consolidation (medium risk, ~10-12 call sites across route files first, then service files)

- Phase C — Write-call consolidation (high risk, ~6-8 call sites with INSERT/UPDATE/UPSERT semantics)

F-Stats-1 explicitly does NOT address character_key drift between 'lala' and 'justawoman'. That work is F-Sec-3's mandate and is blocked on F-Stats-1 because F-Sec-3 needs a single ORM surface to operate against.

## What F-Stats-1 unblocks

- F-Sec-3 — character_key drift sweep across the 8 write surfaces flagged by Audit Handoff v8 §4.2

- The "build the war chest" career goal — currently mathematically unable to complete due to sync reads on 'lala' vs income writes on 'justawoman'

- Future schema invariants — model layer provides hooks/validations that raw SQL cannot

## What F-Stats-1 does NOT do

- Does NOT add or modify any database migrations (the character_state table is already migration-canonical per F-App-1 G1 audit)

- Does NOT change the character_key values stored in any row

- Does NOT consolidate the character_states JSONB field in WorldStateSnapshot.js:27

- Does NOT touch the character_state_history table or its writes

- Does NOT address §12.11 Pattern 40 sites for other tables

# §2 Scope

## In scope

- Create src/models/CharacterState.js matching the migration-canonical schema verified by F-App-1 G1

- Register the new model in src/models/index.js

- Replace raw-SQL reads (~10-12 sites) with CharacterState.findOne / findAll / findByPk calls

- Replace raw-SQL writes (~6-8 sites) with CharacterState.create / update / upsert calls

- Preserve exact behavioral semantics — every read returns the same data, every write produces the same row

- Per-phase verification that DB row state matches pre-refactor state

## Out of scope (deferred or separate plans)

- F-Sec-3 (separate plan): character_key drift between 'lala' and 'justawoman', including the 8 write surfaces, deduplication of competing rows, partial unique index correction

- character_states JSONB field in world_state_snapshots (used for snapshots, not the character_state table itself)

- Partial unique index idx_character_state_unique WHERE season_id IS NOT NULL — its narrow coverage is a separate concern

- character_state_history model — already exists per F-App-1 G1 audit

- Any new business logic — F-Stats-1 is a refactor, NOT a feature

# §3 Decision Tree

After Phase A G1 audit completes, F-Stats-1 lands in one of three paths:

## Path 1: Clean refactor (expected outcome)

- All 19 files contain raw SQL that maps 1:1 to ORM equivalents

- No file uses semantic patterns the ORM can't replicate (e.g., complex JOINs the ORM would express differently)

- character_key is consistently 'lala' OR consistently 'justawoman' per file (drift exists ACROSS files but not WITHIN them)

→ Proceed with Phase B (reads) then Phase C (writes) as separate PRs

## Path 2: Semantic divergence

- Some raw-SQL site uses a pattern ORM expresses differently (e.g., raw aggregation, raw transaction with FOR UPDATE, raw RETURNING clauses with side effects)

→ Add §11.x notes documenting the specific divergence, write a per-site translation table, proceed with Phase B/C but flag the divergent site for extra scrutiny

## Path 3: Cannot proceed without F-Sec-3 first

- character_key drift is so deep that consolidating reads/writes through a model would CAUSE bugs

- Example: a service writes to 'justawoman' but the new model-mediated read returns 'lala' row, producing a mismatch that didn't exist before because the raw SQL paths were parallel-isolated

→ STOP F-Stats-1. Promote F-Sec-3 to current keystone. Resume F-Stats-1 after character_key consolidates to a single value per character.

My current assessment: Path 1 is most likely. Sample reads at careerGoals.js:387, 530, 610 and episodes.js:942 all hardcode 'lala' consistently. We confirm at Phase A G1.

# §4 Gate Sequence

F-Stats-1 is structured as four gate sub-sequences (Phases A, B, B-2, C). Total: 25 gates across the plan.

## Phase A — Model creation

| Gate | Activity | Output |
| --- | --- | --- |
| A-G1 | 19-file audit: classify each character_state reference as read/write/JSONB/other. Confirm Path 1/2/3. | Audit report at docs/audit/F-Stats-1_PhaseA_G1_Audit.md |
| A-G2 | Create src/models/CharacterState.js with schema matching F-App-1 G1's verified output. | Local commit on claude/start-f-stats-1-* branch |
| A-G3 | Wire model into src/models/index.js. Self-review checklist. Boot test. Open draft PR. | Pushed branch, draft PR |
| A-G4 | Dev deploy + cold-boot test (verify db.CharacterState is accessible, no boot failures). | Deployed dev artifact |
| A-G5 | Prod cutover. Confirm boot, no behavior change. | F-Stats-1 Phase A merged to main |
| A-G6 | Soak. Then Phase A closed. | Closure marker |

## Phase B — Read consolidation (route files first)

| Gate | Activity | Output |
| --- | --- | --- |
| B-G1 | Re-confirm audit's read sites still accurate vs. main HEAD. | Updated audit |
| B-G2 | Convert read sites in 8 route files (careerGoals, episodes, evaluation, tierFeatures, wardrobe, world, worldEvents, worldStudio). | Local commits, per-file or grouped |
| B-G3 | Self-review. Identical data structures returned. Open draft PR. | Draft PR |
| B-G4 | Dev deploy. Exercise each changed route. Verify response payloads match. | Deployed dev |
| B-G5 | Prod cutover. Light 30-min exercise. | Merged to main |
| B-G6 | Overnight soak. | Closure |

## Phase B-2 — Read consolidation (service files)

| Gate | Activity | Output |
| --- | --- | --- |
| B2-G1 | Audit re-confirm for service files. | Updated audit |
| B2-G2 | Convert read sites in 9 service files (careerPipeline, episodeCompletion, episodeGenerator, episodeScript, feedMoments, financialPredictor, financialTransactionsHandler, groundedScript, wardrobeIntelligence). | Local commits |
| B2-G3 | Self-review. Open draft PR. | Draft PR |
| B2-G4 | Dev deploy. Exercise services through normal episode-flow exercises. | Deployed dev |
| B2-G5 | Prod cutover. | Merged to main |
| B2-G6 | Soak. | Closure |

## Phase C — Write consolidation (routes then services)

| Gate | Activity | Output |
| --- | --- | --- |
| C-G1 | Audit re-confirm write sites. Phase C is highest risk. Sample-check each write for semantic equivalence. | Audit |
| C-G2 | Convert route-file write sites. | Local commits |
| C-G3 | Convert service-file write sites. | Local commits |
| C-G4 | Self-review with manual DB verification for each converted write. | Draft PR + verification log |
| C-G5 | Dev deploy. Exercise full episode-completion flow. | Deployed dev |
| C-G6 | Prod cutover + 30-min focused exercise. | Merged to main |
| C-G7 | 24-hour soak (longer than Phase B's overnight). | F-Stats-1 keystone closed |

# §5 Phase A G1 — Audit Specification

This is the first concrete execution step of F-Stats-1. It produces the audit report that informs every subsequent step.

## Per-file audit task

For each of the 19 files, the auditor reads every character_state reference and produces a row in the audit report containing the following fields:

- File path

- Line number

- Operation: READ / WRITE-INSERT / WRITE-UPDATE / WRITE-UPSERT / WRITE-DELETE / JSONB-REF / OTHER

- Raw SQL summary (one-sentence description)

- Hardcoded character_key value ('lala', 'justawoman', dynamic variable, or N/A)

- Transaction-aware (whether inside a transaction block)

- ORM equivalent (proposed CharacterState.X(...) replacement call)

- Notes (anything semantically unusual)

## The 19 files to audit

Models (1):

- 1. src/models/WorldStateSnapshot.js — JSONB field named character_states, NOT the table (likely OUT-of-scope reference)

Routes (8):

- 2. src/routes/careerGoals.js

- 3. src/routes/episodes.js

- 4. src/routes/evaluation.js

- 5. src/routes/tierFeatures.js

- 6. src/routes/wardrobe.js

- 7. src/routes/world.js

- 8. src/routes/worldEvents.js

- 9. src/routes/worldStudio.js

Services (9):

- 10. src/services/careerPipeline.js

- 11. src/services/episodeCompletion.js

- 12. src/services/episodeGenerator.js

- 13. src/services/episodeScript.js

- 14. src/services/feedMoments.js

- 15. src/services/financialPredictor.js

- 16. src/services/financialTransactionsHandler.js

- 17. src/services/groundedScript.js

- 18. src/services/wardrobeIntelligence.js

Seeders (1):

- 19. src/seeders/20260312800000-* (the only seeder match)

# §6 CharacterState model specification (Phase A G2)

This is the model that gets created in src/models/CharacterState.js at Phase A G2. The schema matches the migration-canonical state verified by F-App-1 G1 audit.

## Model rules locked at Phase A

- No hooks during F-Stats-1. No beforeCreate, no afterUpdate, no validations. Hooks would add behavior; F-Stats-1 is refactor-only.

- No associations during F-Stats-1. belongsTo(Show), belongsTo(Season) etc. are out of scope. The raw SQL doesn't use joins; the ORM equivalent shouldn't add them.

- underscored: true because the DB columns are snake_case. Sequelize defaults to camelCase mapping; we explicitly disable.

- tableName: 'character_state' explicit. Don't trust Sequelize pluralization.

- timestamps: true because the migration created created_at and updated_at columns with now() defaults.

Full model file content is specified in the markdown source plan (F-Stats-1_Fix_Plan_v1.0.md §6). It is omitted from this docx for brevity but is the canonical reference for Phase A G2 implementation.

# §7 Verification Checklists (per-phase)

## Phase A Verification

- src/models/CharacterState.js exists with the schema in §6

- src/models/index.js registers the new model

- Boot test confirms db.CharacterState is accessible

- CI passes (Jest tests still green — Phase A introduces no consumers)

- Dev deploy boot logs show no errors

- Prod boot logs show no model-load errors

## Phase B / B-2 Verification (Reads)

- All raw SELECT ... FROM character_state SQL is replaced with CharacterState.findOne / findAll / findByPk

- Returned data shape matches what consumer code expects

- character_key values stay the same as before

- No new database round-trips introduced

- Test coverage for routes/services that touched character_state still passes

## Phase C Verification (Writes)

- INSERT INTO character_state ... becomes CharacterState.create(...)

- UPDATE character_state SET ... WHERE ... becomes instance.update(...) or CharacterState.update(..., { where })

- INSERT ... ON CONFLICT ... (upsert) becomes CharacterState.upsert(...)

- character_key values stay the same as before

- Per-write manual DB verification in psql: capture row state before/after, confirm identical except updated_at

- Transaction boundaries preserved

# §8 Risk Profile and Mitigations

## Risk 1: Behavioral drift between raw SQL and ORM call

Sequelize applies defaults, hooks, and type coercion that raw SQL might bypass. A row stored via raw SQL with coins=null might get coins=500 (default) via the ORM, silently changing data.

- Mitigation: Phase A model has NO hooks. Phase C manual DB verification (sample row state before/after). Defaults match migration.

## Risk 2: Hardcoded character_key drift

User-facing 'lala' vs backend 'justawoman' distinction means mechanical SQL→ORM swap preserves the bug pattern.

- Mitigation: F-Stats-1 explicitly preserves character_key values as-is. The drift remains, but it's now visible at the ORM layer for F-Sec-3.

## Risk 3: Phase B half-state (reads ORM, writes still raw SQL)

Between Phase B and Phase C closure, codebase has reads through ORM but writes through raw SQL.

- Mitigation: Phase B closure includes overnight soak. Phase C uses 24-hour soak (longer than Phase B) precisely because of write risk.

## Risk 4: Deploy pipeline issues (F-App-1's §12.15 incident)

Unauthorized agent push to origin/dev caused F-App-1's 50-minute outage. Could happen again on a longer plan with more PRs.

- Mitigation (preventive): Pre-flight check at start of each phase: git fetch origin && git log origin/dev..origin/main --oneline should show ZERO commits. If origin/dev has unexpected commits, STOP and investigate.

## Risk 5: PowerShell encoding (F-App-1 documentation friction)

Encoding issues that blocked F-App-1 audit report append could re-surface during F-Stats-1 documentation.

- Mitigation (preventive): Set PowerShell to UTF-8 output before Phase A G1 audit. Add to PowerShell profile for permanent fix.

# §9 Decisions Locked

Decision #1 — Phases A-C in scope; Phase D out

F-Stats-1 v1.0 covers Phase A (model), Phase B (read consolidation), Phase C (write consolidation). The character_key drift consolidation (originally framed as 'Phase D') is explicitly out-of-scope and becomes the F-Sec-3 keystone.

Locked: 2026-05-14.

Decision #2 — Route files refactored before service files

Within Phases B and C, route-file changes ship in earlier PRs than service-file changes. Rationale: route changes have visible HTTP failure modes; service changes have invisible background failure modes. Visible failures = faster feedback during soak.

Locked: 2026-05-14.

Decision #3 — Audit-then-plan pattern, same as F-App-1

Phase A G1's audit IS the determinative input to the rest of Phase A. The plan v1.0 is the strategic frame; per-file implementation details get added in Phase A G1's audit output.

Locked: 2026-05-14.

Decision #4 — No hooks in CharacterState model

The CharacterState model has zero lifecycle hooks for F-Stats-1's duration. Hooks are a future enhancement, not a refactor concern.

Locked: 2026-05-14.

Decision #5 — No associations in CharacterState model

belongsTo, hasMany, etc. relationships are explicitly out of scope.

Locked: 2026-05-14.

Decision #6 — character_key preserved as-is

F-Stats-1 does NOT change any character_key value in any code site. 'lala' stays 'lala', 'justawoman' stays 'justawoman'. Drift is preserved at the ORM layer for F-Sec-3.

Locked: 2026-05-14.

# §10 What This Unblocks (Forward-Looking)

After F-Stats-1 closure:

- 1. F-Sec-3 can proceed against a single ORM surface to address character_key drift

- 2. Future schema invariants (e.g., a validator that enforces coins >= 0) can live in the model

- 3. 'Build the war chest' career goal sync mismatch becomes a single-layer problem (both reads and writes go through the model, so the only remaining issue is which character_key value — that's F-Sec-3)

- 4. WorldStateSnapshot.character_states JSONB resync logic can be rewritten to use the model rather than re-querying with raw SQL

# §11 Plan Version History

| Version | Date | Changes |
| --- | --- | --- |
| v1.0 | 2026-05-14 | Initial plan authored. Phases A/B/B-2/C structure. 25 gates total. Path 1/2/3 decision tree. §12 findings catalog initialized empty. |

# §12 Findings Beyond Scope

Findings discovered during Phase A G1 audit or subsequent gate execution that are out of F-Stats-1 scope will be appended here. v1.0 starts empty; each subsequent plan revision (v1.1, v1.2, ...) appends new findings.

No findings yet. Phase A G1 audit will populate this section.

# Appendix: Pre-plan investigation summary

Investigation queries run 2026-05-14 against repo HEAD 67c3a8e confirmed:

- 66 raw-SQL character_state references across 19 files

- NO existing CharacterState.js model file (only models for CareerGoal, WorldEvent, DecisionLog, CharacterStateHistory — F-App-1's other four tables)

- 27 other Character/World/Decision/Career model files exist (naming pattern: PascalCase, one file per model)

- No dedicated *-create-character-state.js migration (character_state was created by 20260218100000-evaluation-system.js)

- Sample reads at careerGoals.js:387, 530, 610 and episodes.js:942 consistently hardcode character_key = 'lala'

- Writes at evaluation.js:66 are full-column INSERTs (no DEFAULT reliance)

This investigation does NOT replace Phase A G1's full 19-file audit; it's the diagnostic baseline that establishes Path 1 is the expected outcome.