PRIME STUDIOS

F-Stats-1 Fix Plan

CharacterState Sequelize Model Creation + Raw-SQL Consolidation

Version 1.2

May 14, 2026

Author: JustAWomanInHerPrime (JAWIHP) / Evoni

v1.2 SUPERSEDES v1.1 — §12.19 Phase A G2 incident + Decision #8 F-Deploy-1 promoted

Phase A G2 commit: 178c981 — live on prod via Path A (retroactive PR #684)

# What changed in v1.2

This is a revision of plan v1.1 documenting the Phase A G2 incident on May 14, 2026 and the resulting prioritization shift. The substantive plan content (problem statement, scope, phase structure, gate sequence, model spec, risk profile, §12.1-§12.18 findings) is unchanged from v1.1. Updates in v1.2:

- §9 Decisions Locked: Decision #8 added — F-Deploy-1 promoted to next-after-F-Stats-1 priority following second deploy-pipeline production outage in 12 hours

- §11 Plan Version History: v1.2 row added

- §12 Findings Beyond Scope: §12.19 added documenting today's deploy-disruption incident

- §12 Findings Distribution table: updated with §12.19 (architectural bugs class grows to 3)

The original v1.1 sections §1, §2, §3, §4, §5.4, §6, §7, §8, §10, Appendix, and §12.1-§12.18 content is unchanged in v1.2. Consult plan v1.1 (committed at HEAD dbd32f13) for those sections.

# §9 Decisions Locked (UPDATED — Decision #8 ADDED)

Decisions #1 through #7 are unchanged from v1.1. New decision added at v1.2:

Decision #8 — F-Deploy-1 promoted to next-after-F-Stats-1 priority

Following the Phase A G2 deploy-pipeline incident on 2026-05-14 (§12.19 below), F-Deploy-1 keystone is promoted to next-after-F-Stats-1 priority, jumping ahead of F-Sec-3 and F-Tx-1 in the queue.

Rationale:

Two production outages have occurred within 12 hours from the same architectural deploy issue:

- F-App-1 §12.15 (2026-05-14 ~06:00 UTC): Workflow ran pm2 stop all during cleanup, failed before pm2 start → PM2 stopped → 502. Outage duration: 50 minutes.

- F-Stats-1 §12.19 (2026-05-14 ~17:30 UTC): Workflow restarted PM2 without --env production flag → episode-api came up on port 3002 instead of 3000 → nginx mismatch → 502. Outage duration: ~10 minutes.

Both incidents share the same root cause: the dev-deploy workflow runs on the prod backend EC2 and can disrupt prod PM2 state. Different failure modes, same architectural defect.

F-Deploy-1 mandate (high-level, formal plan to be authored after F-Stats-1 closes):

- Investigate why 'Auto-merge to Dev' workflow triggers on claude/* branch pushes

- Make the 'Deploy to Development' workflow safe to fail mid-flight without disrupting prod

- Ensure PM2 restarts always include --env production for the prod-serving process

- Either separate dev EC2 from prod EC2 (architectural), OR make the shared-EC2 deploy idempotent and prod-safe (procedural)

Order of future keystones:

| Order | Keystone | Status |
| --- | --- | --- |
| 1 | F-App-1 | ✓ closed |
| 2 | F-Stats-1 | ⏳ Phase A G2 done; Phase B/C pending |
| 3 | F-Deploy-1 | 🔜 PROMOTED (was unscoped) |
| 4 | F-Tx-1 | 🔜 §12.13 transactional gap |
| 5 | F-Sec-3 | 🔜 character_key drift (was originally next, now deprioritized) |
| 6 | F-Hist-1 OR expanded F-Sec-3 | 🔜 §12.15 history-mutation disposition (TBD per Decision #7) |

Locked: 2026-05-14. After F-Stats-1 keystone closes, F-Deploy-1 starts before any other work.

# §11 Plan Version History (UPDATED)

| Version | Date | Changes |
| --- | --- | --- |
| v1.0 | 2026-05-14 | Initial plan authored. Phases A/B/B-2/C structure. Path 1/2/3 decision tree. §12 catalog empty. Committed at a278a69. |
| v1.1 | 2026-05-14 | Path 1 confirmed by G1 audit (6fe0eab). §5.4 filename corrections. §12 populated (§12.1-§12.18). Decision #7. Committed at dbd32f13. |
| v1.2 | 2026-05-14 | §12.19 added for Phase A G2 deploy incident. Decision #8 promoting F-Deploy-1. |

v1.2 supersedes v1.1 for all forward references. Prior versions preserved in git history.

# §12.19 — Phase A G2 deploy-pipeline incident: PM2 wrong-port outage

INCIDENT FINDING — DOCUMENTED AT v1.2 (May 14, 2026)

Severity: HIGH-PRIORITY architectural bug (F-Deploy-1 critical)

## Summary

On 2026-05-14 at approximately 17:30 UTC, F-Stats-1 Phase A G2 commit 178c981 was pushed to feature branch claude/start-f-stats-1-g2. The push triggered the 'Auto-merge to Dev' GitHub Actions workflow, which:

- ✓ Validate workflow (1m 55s) — tests, lint, route validation, cost audit all passed

- ✓ Merged the commit into origin/dev (merge-to-dev job, 11s)

- ✓ Built the deployment artifact (build job within Deploy-to-Development, 57s)

- ✓ Ran post-build test (test job within Deploy-to-Development, 1m 56s)

- ✗ FAILED at the deploy job (53s elapsed) — PM2 was restarted on the backend EC2 WITHOUT the --env production flag

Effect: episode-api process restarted on port 3002 (the dev default in ecosystem.config.js). Nginx prod config (episode-prod) proxies to port 3000. Port mismatch → 502 Bad Gateway on primepisodes.com.

## Recovery

Manual recovery via SSH to backend EC2:

pm2 start ecosystem.config.js --env production

pm2 save

The --env production flag forces PM2 to use the env_production block in ecosystem.config.js, which explicitly sets PORT: 3000 matching nginx. Recovery returned episode-api to port 3000 and primepisodes.com to 401 with F-AUTH-1 headers.

Total outage duration: approximately 10 minutes.

Recovery diagnosis was sharper than F-App-1 §12.15's 50-minute incident because the port-mismatch root cause was identified quickly via pm2 info episode-api + nginx config comparison.

## Post-recovery state verification

- ✓ CharacterState.js on prod EC2 at /home/ubuntu/episode-metadata/src/models/CharacterState.js (1515 bytes, May 14 17:32 UTC)

- ✓ index.js on prod EC2 has 4 CharacterState references (matching local 4 insertions)

- ✓ PM2 4 processes online with 47-minute uptime, 0 restarts since recovery

- ✓ curl https://primepisodes.com/api/v1/episodes returns 401 with F-AUTH-1 headers

- ✓ F-Stats-1 G2 code is genuinely live in production (Path A)

## Comparison with F-App-1 §12.15

Both incidents share the same architectural root cause: dev-deploy workflow runs on prod backend EC2 and disrupts prod PM2 state. But the failure modes are distinct:

| Aspect | F-App-1 §12.15 | F-Stats-1 §12.19 |
| --- | --- | --- |
| Date | 2026-05-14 ~06:00 UTC | 2026-05-14 ~17:30 UTC |
| Trigger | Unauthorized agent push to origin/dev | Authorized push to claude/start-f-stats-1-g2; Auto-merge-to-Dev workflow ran |
| Failure mode | PM2 stopped, never restarted | PM2 restarted but on wrong port |
| Outage cause | No process listening | Process listening on wrong port |
| Outage duration | ~50 minutes | ~10 minutes |
| Recovery | Full PM2 stop + delete + dump rm + fresh start | pm2 start ecosystem.config.js --env production |
| Code disposition | F-App-1 commit 6bfd99e accepted live (Path A) | F-Stats-1 commit 178c981 accepted live (Path A) |

## Why this is Decision #8 territory

After F-App-1, the deploy-pipeline issue was deferred for a future keystone. The first occurrence within 24 hours of F-App-1's closure (literally during the next keystone's first implementation gate) is disqualifying for further deferral. Decision #8 promotes F-Deploy-1 to next priority.

## What F-Stats-1 does about §12.19

Nothing — preserves Path A. The G2 code is live and prod is healthy. Decision #8 in §9 handles the forward-looking priority shift. Plan v1.3 may follow as F-Deploy-1 work progresses, but plan v1.2 only documents the incident and locks the priority decision.

# §12 Findings Distribution (UPDATED)

| Severity class | Count | Findings |
| --- | --- | --- |
| F-Stats-1 implementation guidance | 3 | §12.6, §12.14, §12.17 (plus §12.11 forward-looking) |
| F-Sec-3 / character_key drift work | 8 | §12.1, §12.3, §12.4, §12.5, §12.8, §12.10, §12.12, §12.18 |
| Architectural bugs beyond drift | 3 | §12.13 (transactional gap), §12.15 (history mutation), §12.19 (deploy pipeline) |
| Documentation / cleanup | 4 | §12.2, §12.7, §12.9, §12.10 |
| Verification needed | 1 | §12.16 (state_json vs state_after_json columns) |

Total findings: 19 (was 18 in v1.1). The 'Architectural bugs beyond drift' class is now the second-largest finding category.

# Forward Statement

Plan v1.2 supersedes v1.1. F-Stats-1 status:

- Phase A G2: Complete (commit 178c981 live on prod via Path A; PR #684 open as draft)

- Phase A G6: In progress (soak started ~17:32 UTC; verify tomorrow morning)

- Phase B: Begins after Phase A G6 soak passes (read-call consolidation, route files first)

After F-Stats-1 closes, F-Deploy-1 starts per Decision #8 — before F-Sec-3, F-Tx-1, or any other deferred work.

Plan v1.0 (a278a69), v1.1 (dbd32f13), Phase A G1 audit (6fe0eab) preserved in git. Plan v1.2 is canonical going forward.